## Slide 1: Transitioning ChadaTech to Scrum-Agile
Lessons Learned from the SNHU Travel Pilot Project
Justin Shahan, Scrum Master
CS 250: Software Development Lifecycle

## Slide 2: Core Roles on a Scrum-Agile Team
• Product Owner: Manages the backlog, represents SNHU Travel, and prioritizes highest-value features first (Pfleeger & Atlee, 2023).
• Scrum Master: Servant leader who removes blockers, protects developers from distractions, and runs ceremonies (Yahya & Maidin, 2022).
• Development Team: Cross-functional group of developers and QA testers who build and test features together in two-week sprints.

## Slide 3: How the SDLC Works in Agile
• Sprint Cycles: All SDLC phases happen continuously inside two-week sprints instead of multi-month gates (Pressman & Maxim, 2024).
• Requirements & Design: Features are written as small user stories in a flexible backlog, with architecture designed as needed.
• Continuous Development & QA: Developers and QA work side-by-side daily, finding bugs in days instead of months.
• Review & Release: Working, tested software is demonstrated to stakeholders at the end of every sprint for approval.

## Slide 4: Waterfall vs. Agile: SNHU Travel Pilot
• The Disruption: SNHU Travel needed an unexpected, live Flight Booking API added mid-project for an airline partner deal.
• Under Waterfall: Work would freeze for formal change requests and budget approvals, delaying the project by months (Yahya & Maidin, 2022).
• Under Scrum: The team finished their active sprint, the Product Owner swapped out a low-value forum feature, and the API was built next sprint with zero delays.

## Slide 5: Choosing Between Waterfall and Agile
• Choose Agile When: Requirements change quickly, clients want regular demos, and you are building modern web/mobile apps (Davis, 2025).
• Choose Waterfall When: Scope is 100% fixed, projects have strict legal/safety regulations, or you are building physical hardware.
• Recommendation: ChadaTech should transition all custom software development teams to Scrum to build better products faster.

## Slide 6: References
Davis, M. (2025). Agile vs Waterfall: A comprehensive guide to modern software and project management methodologies. TechEdge Publishing.
Pfleeger, S. L., & Atlee, J. M. (2023). Software engineering: Theory and practice (5th ed.). Pearson.
Pressman, R. S., & Maxim, B. R. (2024). Software engineering: A practitioner's approach (10th ed.). McGraw-Hill Education.
Yahya, N., & Maidin, S. S. (2022). The waterfall model with Agile Scrum as the hybrid agile model for software engineering teams. In 2022 10th International Conference on Cyber and IT Service Management (CITSM) (pp. 1-6). IEEE.